Configuration Management Plan (CMP)

1. Configuration Management Plan Overview

This document defines the configuration management approach for the QA_Workshop project. It describes the tools, repository structure, branching strategy, and version control process used to manage project artifacts efficiently.

1.1 Tools and Environment

- Version Control System: Git

- Repository Hosting: GitHub

- Future Enhancements: Continuous Integration/Continuous Deployment (CI/CD) pipelines using GitHub Actions or Jenkins (To Be Determined)

- Issue and Task Tracking: Jira is used to manage tasks, bugs, and project progress.

- Environments:

  - Development Environment (Dev)

  - Testing Environment (Test)

1.2 Repository Structure

The project repository follows a structured approach to organize all project phases and deliverables:

QA_Workshop/

│   README.md

│

├───01_Planning

│   ├───CMP/

│   ├───PMP/

│   └───Risk_Sheet/

│       └── Risk_Register.pdf

│

├───02_Requirements

│   ├───CRS/

│   └───SRS/

│

├───03_Design

│

├───04_Development

│

└───05_Testing

├───Bug_Reports/

├───SIQ/

│   └── SIQ.pdf

├───Test_Cases/

├───Test_Plan/

└───Test_Summary_Report/

This structure ensures clear separation between planning, requirements, design, development, and testing artifacts.

1.3 Branch Strategy

The project follows a simple and effective branching strategy:

1.3.1 Main Branch

- The main branch contains the stable and production-ready version of the project.

- Only tested and reviewed changes are merged into this branch.

1.3.2 Development Branch

- The dev branch is used for active development.

- All new work and updates are implemented in this branch.

- After development and testing are completed, changes are merged into the main branch.

1.4 Version Control Process

- Development work is performed in the dev branch.

- Once features are completed and tested, they are merged into the main branch.

- Baseline Creation:

  - A baseline is created at the end of each sprint.

  - Baselines are established after all tasks are completed and reviewed.

  - GitHub tags are used to mark each baseline (e.g., v1.0, v1.1)..

1.5 Naming Conventions

To ensure consistency, traceability, and clarity across all project artifacts, the following naming conventions are applied:

1.5.1 General Rules

- Use PascalCase for document and folder names

- Use camelCase for variables (if applicable in scripts/code)

- Avoid spaces; use _ (underscore) as a separator

- Use meaningful and descriptive names

- Include version where applicable

1.5.2 Document Naming Convention

Format:

<ProjectName>_<DocumentType>_<Version>

Examples:

- QA_Workshop_CMP_v1.0

- QA_Workshop_SRS_v1.2

- QA_Workshop_TestPlan_v1.0

- QA_Workshop_TestSummaryReport_v1.1

1.5.3 Test Artifacts Naming

Test Cases

TC_<Module>_<Feature>_<ID>

Examples:

- TC_Login_ValidCredentials_001

- TC_Payment_InvalidCard_002

Bug Reports

BUG_<ID>_<ShortDescription>

Examples:

- BUG_001_LoginFailure

- BUG_015_CheckoutCrash

Test Suites

TS_<Module>_<Scope>

Examples:

- TS_Login_Functional

- TS_Payment_Regression

1.5.4 Branch Naming Convention

<type>/<short-description>

Types:

- feature/ → new features

- bugfix/ → bug fixes

- hotfix/ → urgent fixes in production

- release/ → release preparation

Examples:

- feature/login-functionality

- bugfix/payment-error

- hotfix/crash-on-startup

1.5.5 Git Commit Messages

Format:

<type>: <short description>

Types:

- feat: → new feature

- fix: → bug fix

- docs: → documentation

- test: → test-related changes

- refactor: → code improvement

Examples:

- feat: add login test cases

- fix: resolve payment validation issue

- docs: update SRS v1.1

1.5.6 Versioning Convention

The project follows Semantic Versioning:

MAJOR.MINOR.PATCH

- MAJOR → significant changes

- MINOR → new features

- PATCH → bug fixes

Examples:

- v1.0.0 → first baseline

- v1.1.0 → new feature added

- v1.1.1 → bug fix

1.5.7 Folder Naming Convention

- Use numbering to maintain order:

01_Planning

02_Requirements

03_Design

04_Development

05_Testing

- Subfolders use descriptive names:

Test_Cases

Bug_Reports

Test_Plan